# WeatherGo Backlog

# Nhóm: 4 anh em siêu nhân

| Column | StoryID | Story | Priority | Estimate |
| --- | --- | --- | --- | --- |
| Map Rendering | US01 | As a Product Owner, I want the map rendering feature added, so that user can see the map when user open the website. | Must | 13 |
| Map Interaction | US02 | As a Product Owner, I want a map navigating feature, so that user can move around the map freely. | Should | 13 |
| Map Variants Selection | US03 | As a Business Analyst, I want to be able to select variants of map, so that user can see the map in different ways. | Should | 8 |
| Zoom in and out Buttons | US04 | As a Business Analyst, I want to be able to zoom the map in and out, so that user can see the locations more accurate. | Could | 3 |
| Weather Forecasting For each Location | US05 | As a Product Owner, I want to be able to click on locations, so that user can view the weather in several days of locations. | Must | 13 |
| Real Time Weather Notifying | US06 | As a Product Owner, I want user to be notified when the weather of locations got changed significantly, so that they know and avoid or be ready for bad weather. | Should | 8 |

| Column | StoryID | Story | Priority | Estimate |
| --- | --- | --- | --- | --- |
| Select Starting Information | US07 | As a Product Owner, I want to select Starting Location, Hour and Vehicle, so that user can choose when the plan starts. | Must | 13 |
| Add Buttons for Planning | US08 | As a Product Owner, I want the adding and planning buttons added, so that user can add destination to the plan and finalize it. | Must | 13 |
| Multiple Places Selections With Details | US09 | As a Scrum Master, I want to add several places with details, so that user’s plan includes several destinations. | Must | 13 |
| User-friendly Places Selection | US10 | As a Business Analyst, I want to add destination by clicking a specific place, so that user can add destinations to their plan first and add details later. | Should | 8 |
| Street Navigation Feature | US11 | As a Product Owner, I want a street navigation feature, so that user can see the plan after they finalized it. | Must | 13 |
| Plan Sharing Feature | US12 | As a Product Owner, I want a feature for sharing finalized plans with links, so that user can plan trip with other people. | Should | 8 |
| View Places’ Weather for A Specific Day of the Trip | US13 | As a Business Analyst, I want a bar showing each day of the trip to view weather conditions of planned destinations, so that user can keep track of the trip easily. | Could | 5 |